## Slide 1: IT 6413 IT Service Delivery LM 2 – SDLC & IT Project Management

## Slide 2: Learning Outcomes
Describe the basic concepts of SDLC
Discuss different model for SDLC
Explain the agile software development
Describe the fundamentals of IT project management
Explain the use of Gantt chart in project management

## Slide 3: Software Development Life Cycle
Originated in 1960s
Completely defined in 1971
Evolution of technology & ever-changing business environment
Complex system
Systematic approach for software development

## Slide 4: System Development Life Cycle
Notes: Analysis/Feasibility: For an SDLC strategy to work there should be a strong idea of what deficiencies exist in the current structure and the goals for the new approach. A feasibility study determines if you can or should accomplish the goals of the plan. Information is gathered and analyzed to identify what technical assets, personnel, and training is already in place and utilized. The study also inventories what is needed to augment or replace, and at what cost. During this phase you determine the overall project scope, including economic, operational and human factors, identify key personnel, and develop timelines.
Planning/Requirements: A plan can include adapting a current system to meet new needs or developing a completely new system. This phase defines user requirements, identifies needed features, functions, and customizations, and investigates overall capabilities
Design: Once you make the plan and identify costs, systems, and user requirements, a detailed system design can begin that includes features and other documentation. The architects can then build a sample framework.
System Development: An approved design is the catalyst for authorizing development for the new or augmented system. Some say that this is the most robust part of the life cycle. During this phase, developers write code and you construct and fine-tune technical and physical configurations.
Testing: Users are brought in to test before deployment to identify areas of concern or improvement.
Deployment: The system is put into a production environment and used to conduct business.
Maintenance: The cyclical nature of SDLC recognizes that the process of change and upgrading are constant. Carry out the replacement of outdated hardware/software, security upgrades, and continuous improvement on a regular basis.
Evaluation: An often overlooked element of any large scale system roll-out is the evaluation process, which supports the continuous improvement of the system. The team continuously reviews what is working and what is in need of improvement. This can mean recommending additional training, procedures, or upgrades.
Disposition/Disposal/End-of-Life: A well-rounded life cycle identifies and decommissions surplus or obsolete assets at the end of their life cycle. Included in this phase is the secure retrieval of data and information for preservation, as well as, the physical disposition of an asset.

## Slide 5: Benefits of Well Defined SDLC
Have a clear view of the entire project
Base costs and staffing decisions
Meet design and development standards
Provide developers a measure of control
Improve the quality of the final system
Notes: Have a clear view of the entire project, the personnel involved, staffing requirements, a defined timeline, and precise objectives to close each phase.
Base costs and staffing decisions on concrete information and need.
Provide verification, goals, and deliverables that meet design and development standards for each step of the project, developing extensive documentation throughout.
Provide developers a measure of control through the iterative, phased approach, which usually begins with an analysis of costs and timelines.
Improve the quality of the final system with verification at each phase.

## Slide 6: Issues of Well-defined SDLC
Many methods are considered inflexible & some are outdated
Difficulty in responding to changes
Time and cost prohibitive.
Too complex to estimate costs
Testing at the end of the life cycle
The documentation can be overwhelming
Notes: Many of the methods are considered inflexible, and some suffer from outdated processes.
Since you base the plan on requirements and assumptions made well ahead of the project’s deployment, many practitioners identify difficulty in responding to changing circumstances in the life cycle.
Some consider the structured nature of SDLC to be time and cost prohibitive.
Some teams find it too complex to estimate costs, are unable to define details early on in the project, and do not like rigidly defined requirements.
Testing at the end of the life cycle is not favorable to all development teams. Many prefer to test throughout their process.
The documentation involved in a structured SDLC approach can be overwhelming.
Teams who prefer to move between stages quickly and even move back to a previous phase find the structured phase approach challenging.

## Slide 7: SDLC Methods
Waterfall model
V-shaped model
Prototype model
Rapid Application Development
Spiral model
Agile methods
Notes: The Waterfall Method is a steady sequence of activity that flows in a downward direction much like its name. This traditional engineering process that closes each phase upon completion is often criticized for being too rigid.
The V-Shaped Model is an adaptation of Waterfall that has testing as an integral part to close each phase.
The Prototype Method advocates a plan to build numerous software methods that allow different elements to be “tried-out” before fully developing them. The Prototype method can increase “buy-in” by users/customers.
Rapid Application Development (RAD) is a hybrid of the prototype method, but works to de-emphasize initial planning to rapidly prototype and test potential solutions.
The Spiral Method provides more process steps, which are graphically viewed in a spiral formation and is generally credited to provide greater flexibility and process adaptation.
Agile Methods are software-based systems that provide feedback through an iterative process and include Kanban, Scrum, Extreme Programming (XP), and Dynamic systems development method (DSDM).

## Slide 8: Agile Software Development
https://www.agilealliance.org/
Agile - ability to create and respond to change
An umbrella term for a set of frameworks and practices
  Focus on the people doing the work and how they work together
  A big focus on collaboration and the self-organizing team
  Still a place for managers
Notes: Agile is the ability to create and respond to change. It is a way of dealing with, and ultimately succeeding in, an uncertain and turbulent environment.
The authors of the Agile Manifesto chose “Agile” as the label for this whole idea because that word represented the adaptiveness and response to change which was so important to their approach.
It’s really about thinking through how you can understand what’s going on in the environment that you’re in today, identify what uncertainty you’re facing, and figure out how you can adapt to that as you go along.
What is Agile Software Development?
Agile software development is more than frameworks such as Scrum, Extreme Programming, or Feature-Driven Development (FDD).
Agile software development is more than practices such as pair programming, test-driven development, stand-ups, planning sessions, and sprints.
Agile software development is an umbrella term for a set of frameworks and practices based on the values and principles expressed in the Manifesto for Agile Software Development and the 12 Principles behind it. When you approach software development in a particular manner, it’s generally good to live by these values and principles and use them to help figure out the right things to do given your particular context.
One thing that separates Agile from other approaches to software development is the focus on the people doing the work and how they work together. Solutions evolve through collaboration between self-organizing cross-functional teams utilizing the appropriate practices for their context.
There’s a big focus in the Agile software development community on collaboration and the self-organizing team.
That doesn’t mean that there aren’t managers. It means that teams have the ability to figure out how they’re going to approach things on their own.
It means that those teams are cross-functional. Those teams don’t have to have specific roles involved so much as that when you get the team together, you make sure that you have all the right skill sets on the team.
There still is a place for managers. Managers make sure team members have, or obtain, the right skill sets. Managers provide the environment that allows the team to be successful. Managers mostly step back and let their team figure out how they are going to deliver products, but they step in when the teams try but are unable to resolve issues.
When most teams and organizations start doing Agile development, they focus on the practices that help with collaboration and organizing the work, which is great. However, another key set of practices that are not as frequently followed but should be are specific technical practices that directly deal with developing software in a way that helps your team deal with uncertainty. Those technical practices are essential and something you shouldn’t overlook.

## Slide 9: Agile Manifesto
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Notes: Tools and processes are important, but it is more important to have competent people working together effectively.
Good documentation is useful in helping people to understand how the software is built and how to use it, but the main point of development is to create software, not documentation.
A contract is important but is no substitute for working closely with customers to discover what they need.
A project plan is important, but it must not be too rigid to accommodate changes in technology or the environment, stakeholders' priorities, and people's understanding of the problem and its solution.
Some of the authors formed the Agile Alliance, a non-profit organization that promotes software development according to the manifesto's values and principles. Introducing the manifesto on behalf of the Agile Alliance, Jim Highsmith said,
The Agile movement is not anti-methodology, in fact many of us want to restore credibility to the word methodology. We want to restore a balance. We embrace modeling, but not in order to file some diagram in a dusty corporate repository. We embrace documentation, but not hundreds of pages of never-maintained and rarely-used tomes. We plan, but recognize the limits of planning in a turbulent environment. Those who would brand proponents of XP or SCRUM or any of the other Agile Methodologies as "hackers" are ignorant of both the methodologies and the original definition of the term hacker.

## Slide 10: 12 Principles of Agile
Customer satisfaction by early and continuous delivery of valuable software.
Welcome changing requirements, even in late development.
Deliver working software frequently (weeks rather than months)
Close, daily cooperation between business people and developers
Projects are built around motivated individuals, who should be trusted
Face-to-face conversation is the best form of communication (co-location)
Working software is the primary measure of progress
Sustainable development, able to maintain a constant pace
Continuous attention to technical excellence and good design
Simplicity—the art of maximizing the amount of work not done—is essential
Best architectures, requirements, and designs emerge from self-organizing teams
Regularly, the team reflects on how to become more effective, and adjusts accordingly
Notes: Iterative, incremental, and evolutionary[edit]
Most agile development methods break product development work into small increments that minimize the amount of up-front planning and design. Iterations, or sprints, are short time frames (timeboxes) that typically last from one to four weeks. Each iteration involves a cross-functional team working in all functions: planning, analysis, design, coding, unit testing, and acceptance testing. At the end of the iteration a working product is demonstrated to stakeholders. This minimizes overall risk and allows the product to adapt to changes quickly.[24] An iteration might not add enough functionality to warrant a market release, but the goal is to have an available release (with minimal bugs) at the end of each iteration.[25] Through incremental development products have room to "fail often and early" throughout each iterative phase instead of drastically on a final release date.[26] Multiple iterations might be required to release a product or new features. Working software is the primary measure of progress.[23]
Efficient and face-to-face communication[edit]
The principle of co-location is that co-workers on the same team should be situated together to better establish the identity as a team and to improve communication.[27]This enables face-to-face interaction, ideally in front of a whiteboard, that reduces the cycle time typically taken when questions and answers are mediated through phone, persistent chat, wiki, or email.[28]
No matter which development method is followed, every team should include a customer representative ("Product Owner" in Scrum). This person is agreed by stakeholders to act on their behalf and makes a personal commitment to being available for developers to answer questions throughout the iteration. At the end of each iteration, stakeholders and the customer representative review progress and re-evaluate priorities with a view to optimizing the return on investment (ROI) and ensuring alignment with customer needs and company goals. The importance of stakeholder satisfaction, detailed by frequent interaction and review at the end of each phase, is why the methodology is often denoted as a "Customer Centered Methodology".[29]
In agile software development, an information radiator is a (normally large) physical display located prominently near the development team, where passers-by can see it. It presents an up-to-date summary of the product development status.[30][31] A build light indicator may also be used to inform a team about the current status of their product development.
Very short feedback loop and adaptation cycle[edit]
A common characteristic in agile software development is the daily stand-up (a daily scrum in Scrum framework). In a brief session, team members report to each other what they did the previous day toward their team's iteration goal, what they intend to do today toward the goal, and any roadblocks or impediments they can see to the goal.[32]
Quality focus[edit]
Specific tools and techniques, such as continuous integration, automated unit testing, pair programming, test-driven development, design patterns, behavior-driven development, domain-driven design, code refactoring and other techniques are often used to improve quality and enhance product development agility.[33] This is predicated on designing and building quality in from the beginning and being able to demonstrate software for customers at any point, or at least at the end of every iteration.[34]

## Slide 11: Agile Philosophy
Dynamic, non-deterministic & non-linear
Adaptative vs. predictive
Agile vs. waterfall
Code vs. documentation
Notes: Compared to traditional software engineering, agile software development mainly targets complex systems and product development with dynamic, non-deterministic and non-linear characteristics. Accurate estimates, stable plans, and predictions are often hard to get in early stages, and confidence in them is likely to be low. Agile practitioners will seek to reduce the leap-of-faith that is needed before any evidence of value can be obtained.[35] Requirements and design are held to be emergent. Big up-front specifications would probably cause a lot of waste in such cases, i.e., are not economically sound. These basic arguments and previous industry experiences, learned from years of successes and failures, have helped shape agile development's favor of adaptive, iterative and evolutionary development.[36]
Adaptive vs. predictive[edit]
Development methods exist on a continuum from adaptive to predictive.[37] Agile software development methods lie on the adaptive side of this continuum. One key of adaptive development methods is a rolling wave approach to schedule planning, which identifies milestones but leaves flexibility in the path to reach them, and also allows for the milestones themselves to change.[38]
Adaptive methods focus on adapting quickly to changing realities. When the needs of a project change, an adaptive team changes as well. An adaptive team has difficulty describing exactly what will happen in the future. The further away a date is, the more vague an adaptive method is about what will happen on that date. An adaptive team cannot report exactly what tasks they will do next week, but only which features they plan for next month. When asked about a release six months from now, an adaptive team might be able to report only the mission statement for the release, or a statement of expected value vs. cost.
Predictive methods, in contrast, focus on analysing and planning the future in detail and cater for known risks. In the extremes, a predictive team can report exactly what features and tasks are planned for the entire length of the development process. Predictive methods rely on effective early phase analysis and if this goes very wrong, the project may have difficulty changing direction. Predictive teams often institute a change control board to ensure they consider only the most valuable changes.

## Slide 12: Agile Methodologies
Scrum
Lean
Kanban
Extreme programming
Crystal
Dynamic system development method
Feature driven development
Notes: By definition, Agile methodology, a variety of project management approach, that is confirmedly deployed for software development, also where requirements and solutions unfold via the collaborative work of self- systemized and cross-functional teams and their users.
Agile retains its control in software development and has also expanded into marketing, finance, sales, and other departments.
The software industry is considered as a profoundly antagonistic market because of the fact that software is an entity that seeks continuous upgrade. It implies that developers oblige to advance and introduce their products constantly to sustain on top among rivals. And for this, the straight and persistent approach is offered by Agile software.
What types of Agile Methodologies are suitable for any enterprise, are depending on various factors;
Team types: In relevance to the means of Agile processes, an individual is willing to deploy.
Organization size and the condition on which an individual looks to scale agile from lower to top
Organizational culture: To determine whether an organization is ready, or would be interested, for a highly-configurated agile strategy, or looking for more compliant approaches.
What are the 7 Types of Agile Methodologies?
Below is the brief description of types of Agile Methodologies;
Agile Scrum Methodology
Scrum is a lightweight framework of Agile Project Management, it can be adopted to conduct iterative and all types of incremental projects.
Due to its specific characteristics like simplicity, sustained productivity, and strength for blending several underlying approaches adopted by other agile methods, Scrum has obtained popularity over the years.
The hands-on system under Scrum includes easy steps and elements, that are the following;
Product owner, who creates an estimated wish list that is identified as a product backlog.
Scrum team, that takes one little part of the top wish list, termed as Sprint Backlog and work out in order to implement it.
After that scrum team concludes their sprint backlog task in a Sprint, i.e., a period of 2-4 weeks. In addition to that, the progress of their work can be accessed through a meeting that is called Daily Scrum.
The Scrum Master maintains the team focused toward their targets.
At the end of a sprint, the task is able to represent or transmit, and team finishes that particular sprint with a review and feedback and initiates with a new one.
Lean
It is the iterative, agile methodology that directs the team on addressing customer values by compelling value stream mapping, although, it is a deeply adaptable, emerging methodology with the absence of solid guidelines, laws, or methods.
The fundamental principles of Lean including;
Uninterrupted advancement,
Respect for other people,
Eradicate waste,
Rapid delivery,
Knowledge-making and
Defer commitment.
Lean gives the authority of decision-making to every individual and small teams as it is considered as the most faster and effective method in comparison to the hierarchical flow of control.
It focuses on the proficient implementation of team resources and assures to make everyone as productive as possible for maximum time.
Kanban
Kanban is an eminently visual workflow management approach, famous amidst Lean teams, that can be employed for visualizing and thoroughly maintaining the making of products, it focuses on continual delivery of the product, but is not making stress to the entire software development life cycle.
Similar to Scrum, Kanban is the process developed for supporting collaborative teamwork more effectively. It works adequately on three principles;
For visualizing what to perform today, i.e, workflow automation, that specifies all the elements, under the context of each other, could be very informative.
For bounding the quantity of work in progress to maintain harmony in the flow-based approach, so that teams can‘t begin and commit extra work at once.
For boosting flow, like, when some task is about to complete, the next priority would be item into play from the backlog.
Extreme Programming(XP)
Generally being used with Scrum, it can focus on how Agile can increase customer satisfaction, instead of delivering at the entirety, the customer seeks for the near future, it provides them what they demand at present.
It is concentrated on regular propaganda and precise development cycles. In addition to that, it implements code review, pair programming and regular communication with customers.
XP method is basically based on the four simple values:
Uniformity,
Communication,
Feedback and
Endurance.
Crystal
In actual, the Crystal Methodology is a class of small agile methodologies that incorporate Crystal Clear, Crystal Yellow, Crystal Red and many more. Every methodology has its own specific framework. It is introduced by Alistair Cockburnwhile participated in writing the Agile manifesto for software development.
Including three factors that define that traits of a project are team size, system seriousness, and project preferences where projects are categorized into four levels, based on the system criticality, that are;
Comfort (C),
Discretionary Money (D),
Essential Money (E), and
Life (L).
Depending on the size of the project, the most number of people can be involved in the project, i.e., gigantic the project, more the people involved.
If the project is large, many roles can be accounted for and vice versa. Moreover, crystal methodology is converged on interaction, people, expertise, communication, skills, and community.
Dynamic System Development Method (DSDM)
DSDM gives a broad work-frame that is outlined;
To plan, handle, execute, and scale the complete process of software development,
It directs on the business-driven approach and
It doesn’t negotiate on quality and timely delivery.
However, this is iterative, incremental and Rapid Application Development(RAD) methodology.
The framework of DSDM incorporates feasibility and business studies, prototype iteration and functional model, design and develop iteration, and deployment.
Basically, DSDM works on eight principles, that guide the team and build a perspective for delivering a product on time and under budget, are
To converge on the business requirement,
Deliver on time,
Collaborate,
Nevermore negotiate quality,
Create incrementally from firm associations,
Expand iteratively,
Communicate frequently and clearly, and
Manifest control.
Feature Driven Development (FDD)
Being an iterative and accumulative development process, FDD is a lightweight, agile methodology to develop software. It mixes various industry-established best practices into united as a whole. These practices are encouraged in terms of a feature-first perspective while aiming at creating values for the client.
However, the main purpose lies in delivering stable, working software frequently on time. The five core activities under FDD involve;
Designing an entire model,
Making features lists,
Designing,
Developing and
Building through features.
FDD is a constructive, arranged, centered method for the entire software workflow management and a reliable choice for software-focused teams and associations.
Conclusion
As the race of competition increases with time across the market, agile development provides several advantages and restricted drawbacks.
More and more organizations are moving towards a digital environment which broadly relies on agility, extensibility, and augmented productivity along with agile methodologies.
However, their numerous applications in various industries and associated benefits over digital workplace-environment that definitely lead to the adoption of agile software around the world.

## Slide 13: Agile vs. DevOps
DevOps – rapid deployment of products
Notes: What is DevOps?
DevOps is a software development method which focuses on communication, integration, and collaboration among IT professionals to enables rapid deployment of products.
DevOps is a culture that promotes collaboration between Development and Operations Team. This allows deploying code to production faster and in an automated way. It helps to increases an organization's speed to deliver application and services. It can be defined as an alignment of development and IT operation.
KEY DIFFERENCE
DevOps is a practice of bringing development and operations teams together whereas Agile is an iterative approach that focuses on collaboration, customer feedback and small rapid releases.
DevOps focuses on constant testing and delivery while the Agile process focuses on constant changes.
DevOps requires relatively a large team while Agile requires a small team.
DevOps leverages both shifts left and right principles, on the other hand, Agile leverage shift-left principle.
The target area of Agile is Software development whereas the Target area of DevOps is to give end-to-end business solutions and fast delivery.
DevOps focuses more on operational and business readiness whereas Agile focuses on functional and non-function readiness.

## Slide 14: Project Management

## Slide 15: Project Initiation & Planning
Notes: Initiation - This is the start of the project, and the goal of this phase is to define the project at a broad level. This phase usually begins with a business case. This is when you will research whether the project is feasible and if it should be undertaken. If feasibility testing needs to be done, this is the stage of the project in which that will be completed.
Important stakeholders will do their due diligence to help decide if the project is a “go.” If it is given the green light, you will need to create a project charter or a project initiation document (PID) that outlines the purpose and requirements of the project. It should include business needs, stakeholders, and the business case. Note: There are plenty of PID templates that adhere to PMBOK® Guide guidelines available online that you can download to help you get started.
Phase 2: Project Planning
This phase is key to successful project management and focuses on developing a roadmap that everyone will follow. This phase typically begins with setting goals. Two of the more popular methods for setting goals are S.M.A.R.T. and CLEAR:
S.M.A.R.T. Goals – This method helps ensure that the goals have been thoroughly vetted. It also provides a way to clearly understand the implications of the goal-setting process.
Specific – To set specific goals, answer the following questions: who, what, where, when, which, and why. Measurable – Create criteria that you can use to measure the success of a goal. Attainable – Identify the most important goals and what it will take to achieve them. Realistic – You should be willing and able to work toward a particular goal. Timely – Create a timeframe to achieve the goal.

## Slide 16: Planning – C.L.E.A.R Goals
Collaborative
Limited
Emotional
Appreciable
Refinable
Notes: C.L.E.A.R. Goals – A newer method for setting goals that takes into consideration the environment of today’s fast-paced businesses.
Collaborative – The goal should encourage employees to work together. Limited – They should be limited in scope and time to keep it manageable. Emotional – Goals should tap into the passion of employees and be something they can form an emotional connection to. This can optimize the quality of work. Appreciable – Break larger goals into smaller tasks that can be quickly achieved. Refinable – As new situations arise, be flexible and refine goals as needed. During this phase, the scope of the project is defined and a project management plan is developed. It involves identifying the cost, quality, available resources, and a realistic timetable. The project plans also includes establishing baselines or performance measures. These are generated using the scope, schedule and cost of a project. A baseline is essential to determine if a project is on track. At this time, roles and responsibilities are clearly defined, so everyone involved knows what they are accountable for. Here are some of the documents a PM will create during this phase to ensure the project will stay on track:
Scope Statement – A document that clearly defines the business need, benefits of the project, objectives, deliverables, and key milestones. A scope statement may change during the project, but it shouldn’t be done without the approval of the project manager and the sponsor.
Work Breakdown Schedule (WBS) –This is a visual representation that breaks down the scope of the project into manageable sections for the team.
Milestones – Identify high-level goals that need to be met throughout the project and include them in the Gantt chart.
Gantt Chart – A visual timeline that you can use to plan out tasks and visualize your project timeline.
Communication Plan – This is of particular importance if your project involves outside stakeholders. Develop the proper messaging around the project and create a schedule of when to communicate with team members based on deliverables and milestones.
Risk Management Plan – Identify all foreseeable risks. Common risks include unrealistic time and cost estimates, customer review cycle, budget cuts, changing requirements, and lack of committed resources.

## Slide 17: Project Execution
Develop team
Assign resources
Execute project management plans
Procurement management if needed
PM directs and manages project execution
Set up tracking systems
Task assignments are executed
Status meetings
Update project schedule
Modify project plans as needed
Notes: Phase 3: Project Execution
This is the phase where deliverables are developed and completed. This often feels like the meat of the project since a lot is happening during this time, like status reports and meetings, development updates, and performance reports. A “kick-off” meeting usually marks the start of the Project Execution phase where the teams involved are informed of their responsibilities.
Tasks completed during the Execution Phase include:
Develop team
Assign resources
Execute project management plans
Procurement management if needed
PM directs and manages project execution
Set up tracking systems
Task assignments are executed
Status meetings
Update project schedule
Modify project plans as needed
While the project monitoring phase has a different set of requirements, these two phases often occur simultaneously.

## Slide 18: Project Performance/Monitoring
Project objectives
Quality deliverables
Effort & cost tracking
Project performance
Notes: This is all about measuring project progression and performance and ensuring that everything happening aligns with the project management plan. Project managers will use key performance indicators (KPIs) to determine if the project is on track. A PM will typically pick two to five of these KPIs to measure project performance
Project Objectives: Measuring if a project is on schedule and budget is an indication if the project will meet stakeholder objectives.
Quality Deliverables: This determines if specific task deliverables are being met.
Effort and Cost Tracking: PMs will account for the effort and cost of resources to see if the budget is on track. This type of tracking informs if a project will meet its completion date based on current performance.
Project Performance: This monitors changes in the project. It takes into consideration the amount and types of issues that arise and how quickly they are addressed. These can occur from unforeseen hurdles and scope changes.
During this time, PMs may need to adjust schedules and resources to ensure the project is on track

## Slide 19: Gantt Chart
Notes: Many people have never heard of a Gantt chart. Simply put, a Gantt chart is a bar chart that provides a visual view of tasks scheduled over time. A Gantt chart is used for planning projects of all sizes, and it is a useful way of showing what work is scheduled to be done on a specific day. It can also help you view the start and end dates of a project in one simple chart.
On a Gantt chart you can easily see:
The start date of the project
What the project tasks are
Who is working on each task
When tasks start and finish
How long each task will take
How tasks group together, overlap and link with each other
The finish date of the project
The vertical axis of a Gantt chart shows the tasks that need to be completed, while the horizontal axis represents time. As you input tasks, their start dates, their end dates and their dependencies, bars will populate, which represent task durations. This happens automatically if you use a Gantt planning tool like Gantt chart software.
Most Gantt diagrams are created in Excel or with project management software, which is sometimes referred to as Gantt chart software. If you choose to make Gantt charts with Gantt chart software, then you’ll be able to do more than see task durations and due dates. You can create a work breakdown structure, assign tasks to team members, track progress in real time and drag and drop timelines to instantly update your project schedule.

## Slide 20: Project Closure
Project completion
Post-mortem
Project punch list
Final project report
Notes: his phase represents the completed project. Contractors hired to work specifically on the project are terminated at this time. Valuable team members are recognized. Some PMs even organize small work events for people who participated in the project to thank them for their efforts. Once a project is complete, a PM will often hold a meeting – sometimes referred to as a “post mortem” – to evaluate what went well in a project and identify project failures. This is especially helpful to understand lessons learned so that improvements can be made for future projects.
Once the project is complete, PMs still have a few tasks to complete. They will need to create a project punchlist of things that didn’t get accomplished during the project and work with team members to complete them. Perform a final project budget and prepare a final project report. Finally, they will need to collect all project documents and deliverables and store them in a single place.

## Slide 21: IT Project Management
IT Project Management Lifecycle
Waterfall methodology
Iterative method
Adaptive method - agile
Notes: IT project management (ITPM) is the process of managing the plan, organization, and accountability to achieve information technology goals. Since the reach of IT spans across most of a business or enterprise, the scope of these projects can be large and complex.
The magnitude of IT project management often means that it’s more than just applying knowledge, aligning skills, and using regular tools and techniques to drive a project to completion. IT project managers deal with the challenges of interdependent integrations, rapid technology upgrades, and version changes that can occur throughout the project timeline.
The ITPM lifecycle includes the five basic phases of project management, but the main difference for IT project management is how the project lifecycle is managed.
The most common ITPM method is the Waterfall methodology, which involves a predictive linear process. The entire project is defined before starting, and each phase is initiated and completed before moving on to the next phase.
Another lifecycle method is the Iterative method, which uses a more incremental approach. The iterative or incremental approach repeats phases, and each iteration completes the planning, analysis, and design phases with the ability to deliver on a specific goal at the end of the iteration.
IT project management may also use an adaptive lifecycle, such as those found in Agile methodologies. This style is even more flexible than the iterative approach by condensing timelines into shorter activity bursts called sprints.

## Slide 22: IT Project Manager
Setting goals
Communicating and motivating team members and stakeholders
Identifying the right resources for each task
Researching & managing change
Performing needs assessment, and properly sequencing tasks
Etc.
Notes: Today’s IT project managers (IT PM) must be able to juggle a wide range of tasks and responsibilities. They must be able to handle firmware and software integrations, website construction, database storage and management, and also build complex and geographically diverse infrastructures and networks, all while planning for potential security and data risks.
Throughout their projects, an IT PM is responsible for setting goals, communicating and motivating team members and stakeholders, identifying the right resources for each task, researching, managing change, performing needs assessment, and properly sequencing tasks.
Additional responsibilities of the IT project manager include the following:
Project planning and overall management
Promoting and achieving project support
Ensuring overall capability with existing technology
Minimizing duplicate work
Utilizing team member skills
Controlling costs and maintaining budgets

## Slide 23: Challenges to IT Project Managers
Making multiple assumptions Unclear expectations from the business, end-users, and stakeholders.
Rapidly changing technology
Geographically diverse offices and remote work associated
Notes: The complexities and interdependencies of large-scale, long-term, diverse IT projects are among the most challenging issues of IT projects. Here are a few more top challenges faced by IT project managers:
Making multiple assumptions when integrating different hardware, networks, and software to the existing system.
Unclear expectations from the business, end-users, and stakeholders.
Rapidly changing technology, leading to necessary mid-project upgrades that can affect timelines.
Geographically diverse offices and remote work associated.

## Slide 24: Successful IT Project Management
Select a project management methodology
Assess the project good use of resources & satisfy a business need.
Complete project charter
Over-communicate and host daily stand-up meetings
Right PM tool
Do a project retrospective
Notes: Successful IT project management combines the implementation of standard project management best practices with the art of managing conflict, change, expectations, and more.
The first step is selecting a project management methodology that fits the skills of your team and the project objectives. Once you have that set, here are some tips to help make your next IT project a success:
During initiation: Be sure you have assessed whether the project is a good use of resources and whether the project outcome will satisfy a business need.
During planning: Complete your project charter, and have a good understanding of task dependencies and how missed milestones could impact overall timelines.
During execution: Over-communicate and host daily stand-up meetings to discuss status and any project blockers.
During monitor and control: Ensure you have the right PM tool in place that enables you to monitor progress in real time.
During closeout: Do a project retrospective that answers what went well, what could have been better, and what you would change next time.

## Slide 25: References
https://www.smartsheet.com/system-development-life-cycle-guide
https://textexpander.com/blog/7-stages-of-the-system-development-life-cycle/
https://www.agilealliance.org/
https://www.analyticssteps.com/blogs/7-types-agile-methodologies
https://www.guru99.com/agile-vs-devops.html
https://www.smartsheet.com/blog/demystifying-5-phases-project-management
https://www.smartsheet.com/content-center/best-practices/project-management/project-management-guide/project-management-IT